## Slide 1
NUTRIWISE
Supermarket Optimizer
Project status &
priorities.
Where we are, what we've solved, and what ships next — a receipt-based nutrition assistant.
Jennifer Rake · UI / MVP Stuart Kasemeier · Backend
AI Product Management Capstone · PM Meeting 3 · July 21, 2026
TODAY'S AGENDA
Business Idea
Project Timeline
Product Breakdown
Challenges
Team Collaboration
Priorities
Notes: [Both — Stuart opens]
Open the PM meeting: quick status update on Supermarket Optimizer / NutriWise. Six blocks: business idea, timeline, product breakdown, challenges (solved + upcoming), team collaboration, and priorities for this and next week. Main headline for today: we want to get to live testing on our phones.

## Slide 2
BUSINESS IDEA
Better nutrition with minimal user effort
STEP 1
Upload a receipt
Snap or drop a grocery receipt — no manual food diary.
›
STEP 2
AI analyzes
Products and their nutrition are extracted automatically.
›
STEP 3
Find the gaps
We spot the nutrients the week is missing.
›
STEP 4
Recommend next
Healthier picks for the next shopping trip, with a reason.
Why the receipt? It's a passive, honest record of what people actually buy — so users get personalized nutrition guidance without the manual logging that kills every other diet app.
NutriWise · PM Meeting 3
02 / 09
Notes: [Stuart]
The core idea in one line: upload a receipt, get smarter nutrition for the next trip. The wedge is effort — the receipt is a passive proxy for what was really eaten, so no manual food logging. Goal: better nutrition with minimal user effort.

## Slide 3
PROJECT TIMELINE
Three phases, one shipping MVP
WEEK 1
MVP trials
✓
Checked Claude's capabilities
✓
Ran our first local MVP
✓
Identified shortcomings
✓
Refined documentation
WEEK 2+3
In-depth work
▸
Clear, structured documentation
▸
Structured rework of the current MVP
▸
Switching partners per Epic again
WEEK 3
Testing & polish
•
Deployment
•
Live testing on real devices
•
GDPR compliance
NutriWise · PM Meeting 3
03 / 09
Notes: [Stuart]
Three-phase plan. Week 1 was MVP trials — probing Claude, a first local build, spotting gaps, tightening docs. Weeks 2–3 are the deeper pass: clean documentation and a structured rework of the MVP, back to swapping partners per Epic. Week 3 closes with deployment, live testing, and GDPR.

## Slide 4
PRODUCT BREAKDOWN
Six building blocks, end to end
1
Login / Auth
Secure sign-in and account handling.
2
Onboarding
Chat-style profile generation — goal, needs, exclusions.
3
Receipt Upload
PDF, image, and (soon) camera capture.
4
Extraction & Matching
On-device OCR → items → nutrition (rule/LLM hybrid).
5
Dashboard & Recs
Nutrient gaps + healthier next-trip recommendations.
6
Recipe Generation
Turns improvements into concrete, intuitive meals.
NutriWise · PM Meeting 3
04 / 09
Notes: [Stuart / Jenny]
Six blocks, end to end: login, chat onboarding, receipt upload (PDF/image today, camera next), extraction & matching, dashboard with gaps + recommendations, recipe generation. Extraction now runs fully on-device.

## Slide 5
CHALLENGES
What we hit, how we solved it, what's next
ENCOUNTERED
• Product matching was the hard part
• Too little matching logic up front
SOLUTIONS
✓
Enabled manual matching — collect data now, train a smart matcher that needs no interaction later
✓
Rewrote the documentation and reworked the MVP
UPCOMING CHALLENGES
▸
Deployment — Ship a stable hosted build.
▸
GDPR compliance — Export / delete, privacy by design.
▸
Extraction robustness — On-device OCR already replaced Gemini — next: make it reliable across every supermarket format.
▸
Camera capture — Take a photo in-app, alongside PDF & image upload.
NutriWise · PM Meeting 3
05 / 09
Notes: [Stuart / Jenny]
The big one we hit was product matching — we didn't put enough logic in up front. Fix: enable manual matching now so we collect labelled data, then train a smarter matcher that needs no user interaction. We also rewrote docs and reworked the MVP. Upcoming: deployment, GDPR, and extraction robustness — important reconciliation: we've ALREADY moved extraction on-device (Tesseract/PyMuPDF), so Gemini is out of the extraction path; the remaining work is generalizing across supermarket formats. Plus in-app camera capture next to PDF/image upload.

## Slide 6
CURRENT FOCUS — OPEN ITEMS
What we're actively working on right now
1
Supabase load time
App data loads too slowly.
→ Caching, leaner queries & lazy loading to cut wait time.
2
Recipes & recommendations
Generation quality and speed.
→ Sharper prompts + ranking so picks are faster and more relevant.
3
Portion & quantity tracking
Pantry counts pack sizes (e.g. 3× milk).
→ Track quantities so stock and gaps stay accurate over the week.
4
Image→text & DB matching
Reliably turn a receipt into nutrients.
→ Train & tune on-device OCR and product→nutrition matching.
NutriWise · PM Meeting 3
06 / 09
Notes: [Both]
Four things we're heads-down on now: (1) Supabase load time — caching & leaner queries; (2) recipe & recommendation generation — better prompts + ranking; (3) pantry portion/quantity tracking (e.g. 3× milk); (4) training OCR + DB matching for reliable nutrients. All feed the live-testing goal.

## Slide 7
TEAM COLLABORATION
How we work together
TASK DISTRIBUTION
J
Jenny
UI expert · MVP refinement
S
Stuart
Backend expert · documentation
Now back to switching partners for each Epic — shared ownership across the stack.
COMMUNICATION
1
Daily stand-ups
Quick sync, unblock fast.
2
Focused silent work
Deep-work sessions, no noise.
3
Frequent reviews & testing
Catch issues early, together.
NutriWise · PM Meeting 3
07 / 09
Notes: [Both]
Split: Jenny owns UI and MVP refinement, Stuart owns backend and documentation — but we're back to switching partners per Epic so ownership stays shared. Rhythm: daily stand-ups, focused silent work sessions, and frequent reviews and testing.

## Slide 8
PRIORITIES — THIS & NEXT WEEK
Main goal: live testing on our phones
Everything this sprint points at one thing: getting the full flow onto real devices and demo-ready.
End-to-end
Stable workflow
Upload → gaps → recs, no breaks
Onboarding
Better user flow
Smoother first-run experience
Quality
Higher-quality recs
More relevant, better reasons
Extra value
Recommendation ranking
Order picks by impact
Demo readiness is the finish line. We want to run the whole loop from our own phones — that's the fastest way to feel the rough edges, validate the recommendations, and get the product ready to show.
NutriWise · PM Meeting 3
08 / 09
Notes: [Both]
Priority for this and next week is live testing on our own phones. Focus areas: a stable end-to-end workflow, better onboarding and user flow, higher-quality recommendations, an extra-value feature like recommendation ranking, and overall demo readiness. Getting it on real devices is how we find the rough edges fast.

## Slide 9
NUTRIWISE
Thank you.
Upload your receipt. Get a smarter next shopping trip.
Jennifer Rake & Stuart Kasemeier
NutriWise · AI PM Capstone · PM Meeting 3 — questions & feedback welcome
Notes: [Both]
Close on the one-liner and open for questions. Headline to leave in the room: the core loop works, matching is the honest challenge we're actively de-risking, and the near-term goal is live testing on our phones toward demo readiness.